# Implementation Plan: Option B (SSO Integration & Identity Centralization)

This plan details the steps required to implement Option B (centralized authentication using SalesApp as the Identity Provider) while preserving the internal mobile-number business logic inside FaReM.

---

## User Review Required

> [!WARNING]

> **Data Purge Action**: As requested, the reconciliation step will permanently delete all local FaReM user accounts whose email addresses do not match any email in the SalesApp user directory. Ensure all active field staff are registered in SalesApp before executing this command.

> [!NOTE]

> **SSO Login Interface**: The login screens for both the Web Admin interface and the Field Staff Mobile app will be updated to collect `email` (and simulated password) to authenticate against the SalesApp SSO portal, completely replacing the legacy SMS OTP login flows.

---

## Open Questions

None at this stage. The architecture has been aligned on Option B, and user feedback regarding data purging and mobile number population has been incorporated.

---

## Proposed Changes

### Component 1: SalesApp Database Bootstrapping

To populate the new `mobile_number` column in SalesApp's database for existing users:

- **Strategy**: We will export a CSV mapping `email` to `mobile_number` from the current FaReM database (since FaReM contains the active, verified mobile numbers of all agronomists). The SalesApp team can run a simple update query to populate their new column.

---

### Component 2: FaReM Database & Backend Changes

#### [MODIFY] [models.py](file:///d:/FaReM/backend/core/models.py)

- Override `email` to make it unique and mandatory: `email = models.EmailField(unique=True, null=False, blank=False)`.

- Add `salesapp_user_id = models.UUIDField(unique=True, null=True, blank=True, db_index=True)` to map to SalesApp.

- Change `mobile_number` to remove the unique constraint (`unique=True` removed, set to `null=True, blank=True`).

- Set `USERNAME_FIELD = 'email'`.

- Remove `REQUIRED_FIELDS` or keep it aligned with the new `USERNAME_FIELD`.

#### [NEW] [sso_service.py](file:///d:/FaReM/backend/core/sso_service.py)

- Create a mock representation of the SalesApp user directory API.

- Include a list of mock SalesApp users, each containing: `salesapp_user_id` (UUID), `email`, `mobile_number`, `first_name`, `last_name`, `role`, and a password.

- Provide a validation function to simulate credential verification.

#### [MODIFY] [views.py](file:///d:/FaReM/backend/core/views.py)

- Implement `/api/auth/sso/login/` view:

1. Accept `email` and `password`.

2. Call the mock `sso_service` to authenticate the user and retrieve their SalesApp profile.

3. Reconcile the profile locally: `User.objects.update_or_create(salesapp_user_id=profile['salesapp_user_id'], defaults={...})`.

4. Generate and return local SimpleJWT tokens.

- Deprecate `/api/auth/send-otp/` and `/api/auth/verify-otp/`.

#### [NEW] [reconcile_users.py](file:///d:/FaReM/backend/core/management/commands/reconcile_users.py)

- Create a custom Django management command `python manage.py reconcile_users` to:

1. Fetch all local FaReM users.

2. Match them against the mock SalesApp user database using `email`.

3. If matched, populate `salesapp_user_id`.

4. If unmatched, delete the local FaReM user record (as per your directive).

#### [MODIFY] [views_users.py](file:///d:/FaReM/backend/core/views_users.py)

- Update creation audit logs to write the user's `email` instead of `mobile_number`.

#### [MODIFY] [serializers.py](file:///d:/FaReM/backend/core/serializers.py)

- Update `UserSerializer` to expose the new fields (`email`, `salesapp_user_id`) and handle changes to `mobile_number`.

#### [MODIFY] [urls.py](file:///d:/FaReM/backend/core/urls.py)

- Register the new `/api/auth/sso/login/` URL route.

---

### Component 3: React Web Admin Interface Changes

#### [MODIFY] [api.js](file:///d:/FaReM/web/src/services/api.js)

- Replace `sendOtp` and `verifyOtp` API endpoints with `ssoLogin(email, password)`.

#### [MODIFY] [AuthProvider.jsx](file:///d:/FaReM/web/src/components/AuthProvider.jsx)

- Update authentication methods (`login`, `logout`) to use the new SSO API calls.

#### [MODIFY] [Login.jsx](file:///d:/FaReM/web/src/pages/Login.jsx)

- Redesign login form: remove mobile/OTP fields and input constraints.

- Render "Email Address" and "Password" inputs, with responsive validation, to process the SSO login.

#### [MODIFY] [UserMaster.jsx](file:///d:/FaReM/web/src/pages/UserMaster.jsx)

- Add "Email Address" as a required field in the Add User form.

- Update table headers to display the synchronized email instead of mobile numbers.

---

### Component 4: Expo Mobile Application Changes

#### [MODIFY] [api.js](file:///d:/FaReM/mobile/services/api.js)

- Update mobile API helper client with the `ssoLogin` endpoint.

#### [MODIFY] [LoginScreen.js](file:///d:/FaReM/mobile/screens/LoginScreen.js)

- Overhaul layout: replace numeric OTP inputs with Email and Password inputs.

- Set keyboard type to `email-address`.

- Remove length limit validations and implement standard email formats.

---

## Verification Plan

### Automated Tests

- Run Django migrations to apply schema updates:

```bash

python manage.py makemigrations

python manage.py migrate

```

- Execute the reconciliation command to align staging users:

```bash

python manage.py reconcile_users

```

- Run django tests (if present) or verify server starts successfully:

```bash

python manage.py runserver

```

### Manual Verification

1. **Reconciliation Verification**: Verify that unmatched local users are successfully purged and matched users receive their `salesapp_user_id`.

2. **SSO Web Login**: Open the web admin panel, attempt login with valid SalesApp credentials, and verify correct page redirection and JWT token generation.

3. **SSO Mobile Login**: Open the React Native mobile login interface, enter simulated credentials, and ensure sync triggers and homepage displays dashboard stats correctly.

4. **Bulk Import Check**: Run a farmer bulk import using a template containing the `StaffMobile` column to confirm that the backend still matches field staff by their phone number.

5. **Unauthorized Access**: Attempt login with incorrect/non-existent credentials to verify that login error messages are displayed and accounts lock appropriately.